# Inventory KONA
System Evaluation Report

Prepared June 30, 2026 | Live: inventory.ahmaddalao.com | Repo: AhmadDalao/inventory

EXECUTIVE VERDICT

Verdict: Inventory KONA is ready for controlled internal daily use. The stock model is sound, the approval workflows are connected, and the live stock invariant check passed. It is not enterprise-perfect yet; the remaining weak spots are OCR accuracy on bad scanned Arabic PDFs, mobile polish on long workflow pages, and operational discipline around backups and regression testing after deployments.

| Readiness | Ready for internal production use with owner/admin oversight. |
| --- | --- |
| Main data guarantee | Per-storage balances plus immutable movement logs are the source of truth. Item totals are synchronized and verified. |
| Live data safety check | Passed: stock_invariants.php on the live server. |
| Static checks | Passed: local PHP lint, local node --check assets/app.js, live PHP lint. |
| Full live regression | Not run in this evaluation because it creates temporary workflow records. Run it only after backup when intentionally testing live data. |

SYSTEM SNAPSHOT

# 1. Current System Snapshot

| Workspace | /Users/ahmaddalao/Desktop/inventory |
| --- | --- |
| Branch | main |
| Local commit evaluated | a971a7a |
| Live URL | https://inventory.ahmaddalao.com |
| Live PHP version | 7.4.33 |
| Application type | Plain PHP application with MySQL, server-rendered views, AJAX-enhanced workflows, protected uploads, and CSV/XLSX/PDF exports. |
| Repo scale | 61 PHP files across app/views/tests/scripts, 44 view files, 3 regression/test scripts, and 3 operational scripts. |

HOW IT IS BUILT

# 2. Architecture And Data Model

The app uses a small plain-PHP structure: index.php routes requests, app controllers/workflows handle business actions, views render pages, helpers centralize settings, permissions, labels, exports, notifications, and formatting.

MySQL stores users, roles/permissions, items, storages, per-storage balances, movements, requests, handovers, purchases, suppliers, files, stocktakes, notifications, settings, email logs, and audit events.

Uploads are protected where needed. Purchase and workflow documents are downloaded through permission-checked routes instead of being treated as casual public files.

Settings are stored in app_settings and controlled from Website Control, including branding, themes, logo, OCR, email, barcodes, export thumbnails, document image sizes, backups, reports, and labels.

| Core table area | Purpose | Risk control |
| --- | --- | --- |
| items + item_storage_balances | Catalog items and quantity per storage. | Item total must equal summed balances. |
| inventory_movements | Immutable movement history for restock, usage, transfer, adjustment, purchase, request, handover, stocktake. | Never delete movement history when items/storages are archived. |
| item_requests + lines | Admin transfer and staff item request cycle. | Approval and receipt mismatch controls. |
| handovers + lines + usage breakdowns | Temporary issue, usage reason tracking, return approval. | Owner approves closeout before final stock effect. |
| purchases + suppliers + documents + OCR runs | Supplier purchase approval and receiving. | Stock posts only after final receipt confirmation. |
| stocktakes + lines | Cycle counts and variance approval. | Variance movements preserve audit trail. |
| users + permissions | Owner/admin/staff/CFO/accountant-style access. | Checked permissions control actual access. |

FEATURE MAP

# 3. Module-by-Module Status

| Module | Status | What works now | Main note |
| --- | --- | --- | --- |
| Auth, Users, Roles | Ready | Email/password login, password reset routes, owner/admin/staff access, positions, permission presets, admin create/edit, send reset email, audit of access actions. | Review permissions monthly; keep status override owner/super-admin only. |
| Dashboard | Ready | Cards, storage/date filters, workflow queues, latest updates, notifications popup, sound, and role-specific staff view. | Continue mobile compacting on long queue cards. |
| Notifications | Ready | Realtime/action-driven notification feed, popup, username context, notification log page, sound alerts, mark read. | Sound depends on browser autoplay rules; user interaction may be required. |
| Global Search / Open Reference | Ready | Topbar search and reference open can route to matching request, handover, stocktake, purchase, item, storage, and related pages. | Keep QR codes reference-based so domain changes do not break lookup. |
| Items | Ready | CRUD, images, units, SKU reuse, barcode optional/required setting, labels, package presets, storage balances, archive/recover, item detail history. | Barcode discipline should become mandatory later if scanning becomes the primary workflow. |
| Storages | Ready | Create/edit/archive/recover/copy, keep zero-quantity item rows, storage value, item lists, exports with optional thumbnails. | Keep KONA and KONA Office clean from test data. |
| Movements | Ready | Usage/restock/transfer/adjustment movements with context and history. | Manual status override must never silently alter stock outside approved workflow code. |
| Scan Center | Ready with polish needed | Barcode/SKU lookup, camera scan fallback, batch scan, package conversion, instant lookup. | Mobile scan screen should stay compact and camera should remain near the active batch controls. |
| Requests | Ready | Staff/admin requests, approval/rejection, cancel own request, recover/cancel status control, receipt mismatch, final confirmation, exports, sign-off docs. | Add draft mode if request building becomes longer or multi-person. |
| Handovers | Ready | Direct handover and handover request, delivery, receipt confirmation, proof images, closeout, usage reason breakdowns, returns, owner approval, regenerated PDF/XLSX. | Correction after closed should be a controlled owner/super-admin reopen flow, not casual staff editing. |
| Purchases | Ready with OCR limitation | Draft, supplier selection, documents, OCR/import, approval, receiving, final confirmation, weighted average cost, protected docs, exports. | OCR for bad Arabic scanned PDFs still needs OpenAI/provider fallback for reliable extraction. |
| Suppliers | Ready | Required business fields, Arabic labels, type Product/Service/Other/custom, searchable picker, soft delete/recover, exports, purchase linkage. | Keep duplicate supplier cleanup under admin control. |
| Stocktakes | Ready | Create count sheet, include zero quantity items, count, approve/cancel, variance movement, audit trail. | Add image thumbnails in count views already planned/applied where useful. |
| Reorder | Ready | Low-stock detection, suggested value, purchase draft creation, include/exclude zero policy. | Best next improvement is per-item supplier preference. |
| Labels | Ready | Selectable print, multi-select, barcode/QR generation, search, count over 300 fixed, barcode saved back to item details. | Print templates can be made more flexible later. |
| Files | Ready | Central file library for owner/admin/CFO style access, protected downloads, source module tracking. | Add retention policy if storage grows. |
| Reports / Exports | Ready | CSV/XLSX exports for core modules, optional item/storage thumbnails, optional barcode images, configurable thumbnail sizes. | Excel image exports increase file size; keep the setting optional. |
| Website Control | Ready | Branding, labels, logo upload, themes, barcode rules, OCR settings, OpenAI key, email, exports, document image sizes, backups/reports. | Settings page is powerful; keep grouped accordions to avoid clutter. |
| Documentation | Ready, improve visually | In-app docs and Word system report exist. | Add screenshots and reading progress tracking for employee onboarding. |
| Audit / Email Logs | Ready | Activity logs, email delivery logs, exports, failed/suppressed mail visibility. | Test Hostinger mail delivery after real sender values are filled. |

OPERATING CYCLES

# 4. Main Business Cycles

## Inventory balance cycle

Item is created and assigned to storage. Every stock change creates a movement. Storage balance updates. Item total is synchronized from balances. Stock invariant test validates no drift and no negative balances.

## Purchase cycle

Creator drafts purchase, selects supplier/storage/approver, attaches proof/quote/receipt, optionally uses OCR, submits for approval. Approver can adjust/reject/approve. Receiver enters actual received quantities. Approver confirms final receipt. Only then stock increases and weighted cost updates.

## Request cycle

Staff requests items from assigned owner, or admin requests transfer between storage owners. Approver accepts/rejects. Receiver confirms exact received quantity or mismatch. Approver resolves mismatch. Movement history stays attached.

## Handover cycle

Owner creates/directs or staff requests temporary handover. Receiver confirms receipt. User records usage breakdown by reason: walk-in, online, event, damage, sport, school, other, or unspecified. Returned/remains are calculated. Owner approves closeout, then stock is finalized and docs regenerate.

## Stocktake cycle

Admin creates count for storage. System snapshots all active assigned items, including zero-quantity rows. Count is entered. Approval creates variance movement. Cancelled/voided records remain auditable unless explicitly recovered/controlled by owner.

## Barcode/scan cycle

Item can have SKU and optional barcode. Labels print scannable values. Scan center looks up barcode/SKU/item name, supports package quantity conversion and batch count mode. QR/reference codes open the matching workflow via reference lookup.

## OCR/import cycle

Upload purchase document. System tries free/browser/server extraction where available, then optional OpenAI fallback if configured. OCR fills a draft/review screen only; it never posts stock directly.

EVIDENCE

# 5. Evaluation Evidence

| Check | Result | Notes |
| --- | --- | --- |
| Local git state | Clean | Branch main, commit a971a7a at evaluation start. |
| Local PHP lint | PASS | All PHP files under the repo parsed successfully. |
| Local JavaScript syntax | PASS | node --check assets/app.js passed. |
| Local stock invariant test | BLOCKED | Local MySQL on 127.0.0.1 was unavailable: connection refused. |
| Live HTTP login | PASS | https://inventory.ahmaddalao.com/login returned 200. |
| Live protected dashboard | PASS | /dashboard returned 302 without login, which is expected. |
| Live app boot | PASS | Server app/bootstrap.php loaded successfully. |
| Live PHP lint | PASS | Server PHP lint passed for app/views/tests/scripts. |
| Live stock invariants | PASS | tests/stock_invariants.php returned PASS on live server. |
| Full live workflow regression | NOT RUN | It creates and deletes prefixed workflow data. Run only after backup when intentionally testing production workflows. |

VERDICT

# 6. Production Readiness Verdict

The system is usable now for KONA internal inventory operations. The core design follows the right pattern for your business: storage balances are separated by location, movements are immutable, approvals gate stock-impacting workflows, and archive/cancel/recover actions preserve traceability instead of hiding history.

The system is not yet a polished SaaS-grade inventory platform like Odoo or Zoho. That is fine. For your actual workflow, the custom request/handover/sign-off/usage-reason model is more useful than a generic ERP flow. The biggest risk is not feature coverage; it is operational discipline: backups, controlled status overrides, OCR review, and regular invariant tests.

| Area | Verdict |
| --- | --- |
| Daily stock tracking | Ready |
| Multi-storage operations | Ready |
| Staff requests and handovers | Ready |
| Supplier purchasing and receiving | Ready with OCR review required |
| Finance-grade document extraction | Not fully automatic yet |
| Mobile field work | Usable, needs continued compacting |
| Auditability | Strong for an internal MVP |
| Enterprise automation | Not the goal yet; queues/advanced OCR can come later |

FIX PRIORITIES

# 7. Recommended Next Improvements

| Priority | Recommendation | Reason |
| --- | --- | --- |
| P0 | Keep stock_invariants.php as a mandatory live check after any stock/workflow deployment. | This catches item-total drift and negative balances before users trust wrong numbers. |
| P0 | Keep manual status override owner/super-admin only and always audit it. | Status override is powerful; if misused it can lie about workflow state. |
| P1 | Finish OCR review confidence flow and OpenAI fallback for bad Arabic scanned PDFs. | Free OCR will keep struggling with old scans. AI fallback should fill drafts, never post stock. |
| P1 | Add scheduled backup verification and a monthly restore drill. | A backup that was never restored is just wishful thinking. |
| P1 | Run full_regression.php after backup before major live releases. | It covers real business cycles better than route checks. |
| P2 | Continue mobile-first compacting of long pages: handovers, requests, purchases, stocktakes, settings. | Field work happens on phones; long desktop pages become painful on mobile. |
| P2 | Add request/handovers draft mode where forms are long. | Drafts prevent losing partially prepared workflows. |
| P2 | Add configurable document templates for sign-off sheets. | Useful later, but keep one stable default now to avoid breaking generated files. |
| P3 | Refactor large helpers/workflow files into domain services. | The app works, but long files slow future changes and increase regression risk. |
| P3 | Add screenshot-based mobile UI tests. | This catches sidebar/scroll/layout regressions faster than manual screenshots. |

DEPARTMENTS AND ROLES

# 8. Role-Based Use

| Role / Position | Typical access | Main responsibility |
| --- | --- | --- |
| Owner / Super Admin | All modules, settings, overrides, recoveries, backups, audit, users. | Final control, emergency correction, permission assignment, system settings. |
| General Manager / Operations Manager | Inventory, storages, requests, handovers, purchases, stocktakes, reports. | Daily operational control and approval flow. |
| CFO | Purchases, suppliers, reports, files, audit, exports. | Financial visibility, supplier proof, purchase review, cost tracking. |
| Accountant | Purchases, suppliers, files, reports, email/audit as assigned. | Receipt/proof tracking and purchase records. |
| Storage Manager | Own storages, item movements, handovers, requests, stocktakes. | Keep location balances accurate and approve returns. |
| Reception Staff | Assigned handovers, staff requests, receipt/usage closeout. | Receive items, report used/returned quantities, upload proof. |
| Staff | Simplified dashboard, request/handover actions assigned to them. | Ask for items and confirm what was received/used. |

SETTINGS THAT MATTER

# 9. Critical Settings To Know

| Setting group | What it controls |
| --- | --- |
| Branding and theme | Dashboard name, logo upload, KONA/classic/official theme choices, navigation/page labels. |
| Barcode rules | Whether barcode is optional or required, scan code behavior, package presets. |
| Export thumbnails | Whether item/storage Excel exports include images, plus thumbnail size and barcode image options. |
| Workflow documents | Sign-off template and image size for PDF/XLSX handover/request documents. |
| OCR settings | Free/OpenAI mode, API key, model, max PDF pages, minimum confidence warning. |
| Email delivery | PHP mail/SMTP/log-only, sender details, password reset, workflow alert email copies, email logs. |
| Backup/report settings | Backup retention, upload inclusion, daily report script behavior. |

FINAL TAKE

# 10. Final Take

Inventory KONA is no longer just a simple CRUD dashboard. It is a connected internal operations system: inventory, storage ownership, staff requests, temporary handovers, supplier purchases, receiving, stocktakes, reorder, labels, scan workflows, files, documentation, notifications, email, audit logs, and exports all point back to the same stock truth.

My recommendation is to start using it operationally with a clear rule: if an action changes stock, it must go through movement history, purchase receipt, request confirmation, handover approval, or stocktake approval. Do not manually patch quantities unless you are intentionally logging an adjustment.

Next best investment: OCR confidence review plus mobile UI hardening. That gives the biggest daily workflow improvement without risking the stock model.